## Slide 1
ERP Go-Live Update
New target: July 1st, 2026 | Townhall Update | March 2026
01
Factoring Program Transition
The factoring program is moving from Norway to Belgium — a process that takes approximately two months.
From a customer perspective, we want to make this switch only once. The ERP go-live and factoring transition need to go hand in hand.
02
Revisiting Costing Principles
We want to revisit key implementation principles — mainly costing — to deliver a real improvement over the previous AX implementation.
This requires additional time for proper analysis and design, ensuring we get it right from day one.
03
New C-Team Perspectives
We want to incorporate the vision and input of the newest members of the C-team into this critical project.
Their fresh perspective will help ensure the ERP implementation fully supports our strategic direction.
Our Path Forward
Target: system ready by June 1st → Go-live July 1st, 2026. The extra weeks in June give us a dedicated testing period before the summer holiday season — ensuring a smoother, more confident launch for everyone.